PROJECT REQUIREMENT DOCUMENT

Territory Proud Painters — Landing Page Development

Prepared by: Qii Creative   |   Client: Jim's Painting (Territory Proud Painters), Darwin, NT

Scope: Landing page build only. Ad account setup (Meta/Google) and campaign management are handled separately and are out of scope for this document.

Status: In progress — agreement signed, build stage starting

Last updated: 13 July 2026

1. Project Background

Territory Proud Painters is a house and commercial painting business operating across Darwin, Palmerston, Casuarina and the rural Top End. Qii Creative has been engaged to build a lead-generation landing page for the business.

Key stakeholders (from client WhatsApp group "Jim's Painting x Qii Creative"):

| Name | Role |
| --- | --- |
| Jack | Client contact / decision-maker, Territory Proud Painters |
| Asman bhai (Qii Creative) | Account / project lead, Qii Creative |
| Fayazul Hasan (Qii Creative) | Project coordinator |
| Sadman (Qii Creative) | Team member (content / copy tasked with edits) |

2. Project Objective

Build a fast, fixed-price landing page for Territory Proud Painters that converts visitors into enquiries (name, email, phone, address), so the client's sales team can follow up directly.

Client instruction (5:10am, Jack): "for it to be just enquiries (names, email, phone, address), our team will have a chance to approach customer first hand. We will deal with that matter." — i.e. the form should capture leads only; the client's own sales team closes the sale, not the website. There is no online payment/checkout on the page.

3. Scope of Work

3.1 Website / Landing Page

- Build a single landing page based on the shared preliminary design (territory-proud-painters.pdf).

Must include (explicit client requirement, 5:12am):

- Track record — evidence/quotes from previously happy customers (testimonials section)

- Evidence of past work — photo gallery of completed jobs

- Lead / enquiry form — capturing name, email, phone, address (2-step form as per design: Step 1 = job details, Step 2 = contact details)

- Sections drawn from the approved design (see Section 4 for full page breakdown).

- Domain: territoryproudpainters.com (to be confirmed with client) — purchased and hosted via Hostinger. Client is responsible for the purchase; access to be shared with Qii Creative's dev team once live.

- Timeline: 5 business days for the landing page build.

3.2 Content Fix Required

- Client feedback (11:36am, Jack): replace the word "cheap" with "affordable" throughout all copy.

⚠ Note for dev/content team: the current design PDF still contains multiple instances of "cheap" that need updating before go-live, including the services list ("Cheap house painting Darwin") and the Special Services heading ("Cheap Interior Painting Darwin").

- Action: global find-and-replace of "cheap" → "affordable" across all page copy, image alt text, and SEO metadata before launch. Double-check page titles/meta descriptions too, since these weren't visible in the shared PDF.

3.3 Photo / Video Usage Policy

Client instruction (5:18am, Jack): avoid capturing team members' faces and heads in any photos or videos used on the site. Treat this as a sensitive requirement — always crop/frame to exclude faces of the painting crew.

- Applies to all gallery images and before/after shots used on the page.

3.4 Lead Form Handling

- Form fields: name, email, phone, address (Step 2) + job details — painting type, property type, suburb, preferred start date, number of rooms (Step 1).

- Submission destination TBC with client — email inbox, Google Sheet, or CRM. Flag to project lead if this is blocking form development.

- No payment gateway or checkout functionality is required on this page.

4. Landing Page Structure (from approved design PDF)

| Section | Content |
| --- | --- |
| Hero | Headline, "Get a Free Quote" CTA, 2-step quote form (Painting Type, Property Type, Suburb, Preferred Start Date, No. of Rooms) |
| Intro / Welcome | "Welcome to Territory Proud Painters" + 4 CTA cards (Contact us / Book Now / See Packages / Commercial Quote) |
| Services strip | Book a Painter / Interior Painting / Exterior Painting buttons |
| About copy | Intro paragraph + specialisation bullet list (interior, exterior, roof, pricing, commercial/strata) |
| Why Choose Us | 5 value props (finish quality, support, fixed pricing, flexible scheduling, service areas) |
| Packages (tabs) | Interior / Exterior / Roof / Commercial / Fence & Deck / Epoxy Floors — each with description, price, "Book Now" CTA, and photo placeholder |
| Package pricing shown | Interior Room Refresh $299/room · Full Interior Repaint $2,490/home · Exterior House Repaint $4,900/home · Commercial & Strata POA |
| Feature icons per package | e.g. Premium Paint, 2 Coats, Prep Included, 5-Yr Guarantee, Pressure Wash, UV-Stable, WHS Compliant, Insured Crews |
| Service areas | Darwin City, Palmerston, Casuarina & Northern Suburbs, rural Top End |
| Booking process | 5-step process: Enquiry → Free Quote → Pick Colours → We Paint → Final Walkthrough |
| Testimonials | 3 reviews (Sarah T. – Nightcliff, Mark B. – Casuarina, Renee & Josh K. – Palmerston) |
| Portfolio / gallery | 8 project photo placeholders (Exterior–Stuart Park, Interior–Parap, Roof–Leanyer, Office–CBD, Feature Wall–Bayview, Deck & Fence–Humpty Doo, Strata–Larrakeyah, Warehouse–Winnellie) |
| Key Info / T&Cs | Quotes & Pricing, Site Access & Prep, Weather Policy, Guarantee & Aftercare, Payment Terms, Booking Changes |
| Special Services | Cheap → Affordable Interior Painting, Exterior & Roof Painting, Commercial & Strata Painting |
| FAQ | Accordion (e.g. "What is the cheapest painting price in Darwin?", whole-house packages, prep included, commercial painting) |
| About Us | Short blurb |
| Footer | Useful Links, Painting Options (SEO links), Get in Touch (address, phone, email), Social (Instagram, Facebook, WhatsApp), copyright |

Note: All photo placeholders in the current design are unpopulated (orange/grey diagonal blocks). Real project photos are required from the client before launch — subject to the no-faces policy in Section 3.3.

5. Deliverables Checklist

☐  Domain purchased & hosting configured (Hostinger) — client action

☐  Dev team given Hostinger/site access

☐  "Cheap" → "Affordable" replaced sitewide (copy + meta)

☐  Lead/enquiry form (Step 1 + Step 2) capturing name, email, phone, address, and job details

☐  Form submissions routed to agreed destination (email/CRM/sheet — TBC with client)

☐  Testimonials section populated

☐  Portfolio/gallery populated with real photos (no faces/heads visible)

☐  Client sign-off on final walkthrough before go-live

6. Open Items to Confirm with Client

- Final domain name confirmation proposing territoryproudpainters.com; needs explicit client confirmation.

- Where should lead form submissions be sent (email / spreadsheet / CRM)?

- Source of real project photos for the gallery (subject to no-faces policy).

- Confirm the 3 testimonials shown in the design are real and approved for public use.

- Any additional copy edits beyond the "cheap → affordable" fix.

7. Out of Scope

- Meta / Google Ads account setup and campaign management

- GA4 and Google Tag Manager configuration

- Online payment processing or checkout

These items are tracked separately by the marketing team and are not part of the landing page build.